Temporal Grounding and Verification Framework
for Preventing Temporal Hallucinations
in Large Language Models

Complete Project Plan and Technical Specification

June 2025

# Table of Contents

1. What We Are Building

2. Why This Matters

3. What Makes This Novel and Publishable

4. Complete Technology Stack

5. Datasets We Are Using

6. System Architecture Overview

7. Step-by-Step Build Plan

Step 1: Project Setup and Environment

Step 2: Download and Parse Datasets

Step 3: Build the Temporal Knowledge Graph in Neo4j

Step 4: Build the Temporal Retrieval Engine

Step 5: Build the LLM Reasoning Module

Step 6: Build the Claim Extractor

Step 7: Build the Temporal Verification Engine

Step 8: Build the Hallucination Detector

Step 9: Build the Explanation Generator

Step 10: Generate the Temporal Hallucination Benchmark

Step 11: Build the End-to-End Pipeline

Step 12: Build Baselines for Comparison

Step 13: Run Evaluation

Step 14: Write the Research Paper

8. Evaluation Plan

9. Project Timeline

10. Folder Structure

11. Research Paper Outline

12. Target Publication Venues

# 1. What We Are Building

We are building a system that stops Large Language Models from making mistakes about time. When you ask a language model a question like "Who was the president of the United States in 2010?", the model might give you the right person but the wrong year, or the right year but the wrong person. It might say an event happened before another event when the opposite is true. These are temporal hallucinations, and no existing system specifically detects and prevents them.

Our system works in six steps:

The user asks a question.

We retrieve relevant timestamped facts from a knowledge graph stored in Neo4j.

We feed those facts to a language model and ask it to answer using only those facts.

We extract every factual claim the model makes in its answer.

We verify each claim against the knowledge graph: is the entity correct, is the relation correct, is the timestamp correct, is the ordering of events correct?

We flag any claim that fails verification as a temporal hallucination and explain why.

The final output is a verified answer with a confidence score and an explanation for every claim. If the model made a temporal error, the user sees exactly what went wrong and what the correct information is according to the knowledge graph.

Alongside this system, we are building a Temporal Hallucination Benchmark: a dataset of correct temporal facts paired with intentionally corrupted versions. This benchmark does not exist anywhere in published research. It becomes a standalone contribution that other researchers can use to evaluate their own systems.

# 2. Why This Matters

Large Language Models make temporal errors frequently. These are not random mistakes. They follow identifiable patterns:

| Error Type | Example | What Went Wrong |
| --- | --- | --- |
| Wrong timestamp | "GPT-4 was released in 2021" | The date is incorrect (actual: 2023) |
| Wrong entity | "Elon Musk founded OpenAI" | The entity is incorrect (he co-founded it but is not the founder typically credited) |
| Wrong relation | "Google acquired OpenAI" | The relation never happened |
| Wrong ordering | "GPT-5 was released before GPT-4" | The chronological order is reversed |

Existing solutions do not handle this. Retrieval-Augmented Generation (RAG) retrieves documents to help the model answer, but it does not check whether the model's output is temporally correct. Existing hallucination detectors check if claims are supported by text, but they do not distinguish between "completely made up" and "almost right but the date is off by three years." These are fundamentally different errors that need different detection strategies.

Our system fills this gap. It retrieves temporal evidence, grounds the model in that evidence, and then independently verifies the temporal correctness of every claim in the output.

# 3. What Makes This Novel and Publishable

This project makes five contributions that do not exist in published work:

Contribution 1: Temporal Hallucination Detection Framework

Existing hallucination detectors classify claims as "supported" or "unsupported." Our system classifies them into four temporal-specific categories: Supported, Partially Supported (correct entities but wrong timestamp), Unsupported (no evidence), and Temporally Impossible (violates known chronological constraints). Nobody does this.

Contribution 2: Post-Generation Temporal Verification

Every existing RAG system treats retrieval as a pre-generation step and hopes the model uses the context correctly. Our system adds a verification step after the model generates its answer. Every claim is independently checked against the knowledge graph. This catches errors that context injection misses.

Contribution 3: Temporal Hallucination Benchmark

There is no standard benchmark for evaluating temporal hallucination detection. We build one by taking real temporal facts and applying controlled corruptions: wrong timestamps, wrong entities, wrong relations, wrong ordering. Each corrupted fact is labelled with its corruption type. This benchmark is released as a standalone research contribution.

Contribution 4: Hybrid Retrieval + Verification Architecture

Existing approaches either retrieve and trust (RAG) or verify without retrieval (fact-checking). Our architecture does both: retrieval constrains what the model can say, and verification catches what slipped through.

Contribution 5: Temporal Consistency Scoring

A quantitative scoring function that evaluates generated responses on a continuous scale from fully temporally consistent to completely inconsistent. This goes beyond binary classification.

# 4. Complete Technology Stack

Every tool and library listed here is free and open-source. We are not using any paid APIs or commercial services.

| Component | Technology | Version | Why We Chose It |
| --- | --- | --- | --- |
| Programming Language | Python | 3.11 | Standard for NLP and ML research. All libraries we need have Python support. |
| Graph Database | Neo4j Community Edition | 5.x | Free, open-source. Best graph database for knowledge graphs. Has native date types and the Cypher query language for graph traversal. |
| Language Model | Llama 3.1 8B (via Ollama) | latest | Free, runs locally, no API key needed. Strong reasoning ability. Ollama makes it easy to run locally on any machine. |
| Language Model (larger) | Mistral 7B or Gemma 2 9B (via Ollama) | latest | Free alternatives if Llama does not perform well enough. Swap in without changing any code. |
| LLM Runner | Ollama | latest | Free, open-source tool that runs LLMs locally. Provides an API identical to OpenAI's, so our code works with any model. |
| NLP Pipeline | spaCy | 3.x | Free. Named Entity Recognition and dependency parsing for extracting entities and dates from text. |
| Graph Analysis | NetworkX | 3.x | Free. In-memory graph analysis for computing statistics and analysing subgraphs. |
| Date Parsing | python-dateutil | 2.x | Free. Parses natural language dates into Python datetime objects. |
| Data Processing | pandas | 2.x | Free. Tabular data loading, transformation, and analysis. |
| Numerical Computing | NumPy | 1.x | Free. Numerical operations and metric computation. |
| Evaluation Metrics | scikit-learn | 1.x | Free. Precision, recall, F1, confusion matrices. |
| Plotting | Matplotlib + seaborn | 3.x / 0.13.x | Free. Charts, heatmaps, and visualisations for evaluation results. |
| Testing | pytest | 8.x | Free. Unit and integration testing. |
| Environment Variables | python-dotenv | 1.x | Free. Keeps Neo4j credentials out of source code. |
| Progress Bars | tqdm | 4.x | Free. Progress tracking for long-running data loading. |
| Paper Writing | LaTeX (Overleaf or TeX Live) | 2024 | Free. Required format for all target publication venues. |
| Version Control | Git + GitHub | latest | Free. Source code management and collaboration. |

How Ollama Works

Ollama is a free tool that runs language models on your local machine. You install it, pull a model (e.g., "ollama pull llama3.1"), and it starts a local API server on port 11434. The API uses the same format as OpenAI's API, which means our code can switch between models by changing a single configuration variable. No API key, no internet connection required during inference, no cost per query.

Minimum Hardware Requirements for Running LLMs Locally

| Model | RAM Required | GPU (Optional) | Speed |
| --- | --- | --- | --- |
| Llama 3.1 8B (Q4 quantised) | 8 GB | Any GPU with 6+ GB VRAM | 15-30 tokens/second on CPU, 50+ on GPU |
| Mistral 7B (Q4 quantised) | 6 GB | Any GPU with 6+ GB VRAM | 15-30 tokens/second on CPU, 50+ on GPU |
| Gemma 2 9B (Q4 quantised) | 8 GB | Any GPU with 8+ GB VRAM | 10-25 tokens/second on CPU, 40+ on GPU |

If no team member has a machine with sufficient RAM, Google Colab (free tier) provides enough resources to run quantised 7-8B models. The free tier provides a T4 GPU with 15 GB VRAM.

# 5. Datasets We Are Using

## 5.1 ICEWS14 (Primary Temporal Knowledge Graph)

ICEWS stands for Integrated Crisis Early Warning System. It is a database of geopolitical events (diplomatic meetings, protests, military actions, statements, threats) recorded with daily timestamps for the entire year 2014. Every fact is a quadruple: (Subject, Relation, Object, Timestamp).

Example fact:

(United States, Make Statement, Russia, 2014-03-15)

This means: On 15 March 2014, the United States made a statement directed at Russia.

Dataset statistics:

| Attribute | Value |
| --- | --- |
| Total entities (countries, leaders, organisations) | 7,128 |
| Total relation types (make statement, threaten, consult, etc.) | 230 |
| Total timestamps (one per day for all of 2014) | 365 |
| Training facts | 72,826 |
| Validation facts | 8,941 |
| Test facts | 8,963 |
| Total facts | 90,730 |

File format:

Tab-separated text files (train.txt, valid.txt, test.txt). Each line contains four integers: subject_id, relation_id, object_id, timestamp_id. Separate dictionary files map these integers to human-readable names and dates.

Where to download:

Hugging Face: linxy/ICEWS14 (use the datasets library in Python)

GitHub repositories: GenTKG, TFLEX, tkbc-reg (all provide ICEWS14 data files)

Why we chose this:

ICEWS14 is the most widely used benchmark in temporal knowledge graph research. Every major paper in this area uses it. This means our results are directly comparable to published work, which strengthens the paper.

## 5.2 CronQuestions (Temporal Question Answering)

CronQuestions is a dataset of natural language questions that require temporal reasoning to answer. Each question is paired with a correct answer and a temporal knowledge graph (derived from Wikidata) that contains the facts needed to answer it.

Example questions:

"Who was the president of the United States in 2010?" Answer: Barack Obama

"Who held position X before Y?" Answer: [entity]

"When did X join team Y?" Answer: [year]

Dataset statistics:

| Attribute | Value |
| --- | --- |
| Total questions | ~410,000 |
| Entities in the knowledge graph | ~125,000 |
| Temporal fact quintuples | ~328,000 |
| Question types | Simple (entity, time), Complex (before/after, first/last, time-join) |

Fact format:

Temporal quintuples: (subject, relation, object, start_time, end_time). Unlike ICEWS14 which uses point timestamps, CronQuestions uses time ranges.

Where to download:

GitHub: apoorvumang/CronKGQA (use data_v2.zip, not the original version which had a bug)

Why we chose this:

It is the largest temporal question answering dataset (340 times larger than previous ones). Its questions already require multi-hop temporal reasoning, which aligns with our verification capabilities. Published at ACL 2021.

## 5.3 Temporal Hallucination Benchmark (We Build This)

This dataset does not exist yet. We create it ourselves, and it becomes one of our primary research contributions. Full details are in Step 10 of the build plan.

In short: we take real facts from ICEWS14 and create corrupted versions by replacing timestamps, entities, relations, or reversing event ordering. Each example is labelled as correct or corrupted, and every corruption is tagged with its type. Expected size: 35,000 to 40,000 examples.

# 6. System Architecture Overview

The system is a sequential pipeline with six stages. Each stage takes the output of the previous stage as input. The diagram below shows the complete flow:

USER QUESTION
      |
      v
[1] QUERY PARSER
    Extract entity names and temporal expressions from the question.
    Input:  Natural language question
    Output: List of entities, date range, query type
      |
      v
[2] TEMPORAL RETRIEVER
    Query Neo4j for relevant timestamped facts.
    Input:  Parsed entities and dates
    Output: Top-K relevant temporal facts from the knowledge graph
      |
      v
[3] LLM REASONER
    Feed the question and retrieved facts to the language model.
    Input:  Question + retrieved temporal evidence
    Output: Generated answer grounded in the evidence
      |
      v
[4] CLAIM EXTRACTOR
    Break the answer into individual verifiable claims.
    Input:  Generated answer text
    Output: List of (subject, relation, object, timestamp) claims
      |
      v
[5] TEMPORAL VERIFIER + HALLUCINATION DETECTOR
    Check each claim against the knowledge graph.
    Input:  List of claims + access to Neo4j
    Output: Verification status per claim (Supported / Partially
            Supported / Unsupported / Temporally Impossible)
      |
      v
[6] EXPLANATION GENERATOR
    Produce human-readable justification for each verification.
    Input:  Verification results + evidence
    Output: Final verified answer + confidence score + explanations

This pipeline is strictly sequential. Each component depends only on the output of the previous one. This design allows us to test each component independently and to run ablation studies where we remove individual components to measure their contribution.

# 7. Step-by-Step Build Plan

This section describes exactly what to build, in what order, and how each piece works. Every step depends on the previous steps being complete.

## Step 1: Project Setup and Environment

What we do:

Set up the Python project, install all dependencies, install Neo4j, and install Ollama with a language model.

How to do it:

Create the project folder and initialise a Git repository.

Create a Python virtual environment: python -m venv venv

Install Python dependencies: pip install neo4j pandas numpy networkx spacy scikit-learn matplotlib seaborn python-dotenv tqdm requests pytest openai

Download the spaCy English model: python -m spacy download en_core_web_sm

Install Neo4j Community Edition from https://neo4j.com/download/ (free, no licence needed). Start the database. Default credentials are neo4j/neo4j; change the password on first login.

Install Ollama from https://ollama.com (free, one-click installer for Windows, Mac, Linux).

Pull a language model: ollama pull llama3.1

Verify Ollama is running: open http://localhost:11434 in a browser. It should show "Ollama is running".

Create a .env file in the project root with: NEO4J_URI=bolt://localhost:7687, NEO4J_USER=neo4j, NEO4J_PASSWORD=your_password, OLLAMA_BASE_URL=http://localhost:11434, OLLAMA_MODEL=llama3.1

What we have after this step:

A working Python environment, a running Neo4j database (empty), and a locally running language model that we can query for free with no rate limits.

## Step 2: Download and Parse Datasets

What we do:

Download the ICEWS14 and CronQuestions datasets and write Python code to parse them into clean, structured data.

ICEWS14 parsing:

Download from Hugging Face or a GitHub repository.

The raw files contain integer IDs. Load the entity dictionary (entity2id.txt) and relation dictionary (relation2id.txt) to map IDs to human-readable names.

Timestamp IDs (0 through 364) map to calendar dates: ID 0 = 2014-01-01, ID 1 = 2014-01-02, and so on through ID 364 = 2014-12-31.

For each line in train.txt, valid.txt, and test.txt, produce a structured record: {subject_name, relation_name, object_name, date_string}.

Store the parsed data as a list of dictionaries in memory and optionally save to a JSON file in the data/processed/ folder.

CronQuestions parsing:

Clone the CronKGQA GitHub repository.

Download data_v2.zip using the link in the README (do not use the original data.zip which has a known bug).

Extract the archive. Load the QA pairs: each entry has a question string, linked entities, and the gold answer.

Load the temporal knowledge graph: quintuples of (subject, relation, object, start_time, end_time).

Load the entity name mapping file to convert Wikidata IDs to readable names.

What we have after this step:

Two parsed datasets in memory: ICEWS14 as a list of ~90,000 temporal quadruples, and CronQuestions as ~410,000 QA pairs plus ~328,000 temporal quintuples. Both are ready to be loaded into Neo4j.

## Step 3: Build the Temporal Knowledge Graph in Neo4j

What we do:

Design the graph schema, create indexes, and bulk-load all temporal facts into Neo4j.

Schema design (Event Node Reification):

Every temporal fact becomes three things in the graph: an Entity node for the subject, an Entity node for the object, and an Event node in between that holds the timestamp and the relation type. The subject connects to the Event via an ACTOR relationship, and the Event connects to the object via a TARGET relationship.

Why this schema:

If we stored facts as direct relationships between entities (e.g., USA --MakeStatement--> Russia), we could not easily attach a timestamp to each individual event, and we could not have multiple events of the same type between the same pair of entities on different dates. The Event node solves both problems.

Loading process:

Connect to Neo4j using the Python driver (neo4j package).

Create uniqueness constraints on Entity.name and Event.event_id so duplicates are prevented.

Create a range index on Event.timestamp so temporal queries are fast.

Create an index on Event.predicate so relation-type queries are fast.

Load facts in batches of 5,000 using Cypher UNWIND. For each fact: MERGE the subject Entity (creates it if it does not exist), MERGE the object Entity, CREATE the Event node with a unique ID, timestamp (using Neo4j native date type), and predicate, then CREATE the ACTOR and TARGET relationships.

After loading, verify by running sample queries in Neo4j Browser (http://localhost:7474).

Verification queries to run:

MATCH (n:Entity) RETURN count(n) -- should return 7,128 for ICEWS14

MATCH (n:Event) RETURN count(n) -- should return 90,730 for all splits

MATCH (e:Event) WHERE e.timestamp = date('2014-03-15') RETURN e LIMIT 10 -- sample temporal query

What we have after this step:

A fully populated Neo4j graph database containing all ICEWS14 temporal facts, indexed for fast temporal queries. This is the knowledge base that the rest of the system queries.

## Step 4: Build the Temporal Retrieval Engine

What we do:

Build the component that takes a natural language question, extracts entities and timestamps, and retrieves relevant facts from Neo4j.

This component has three sub-parts:

Part A: Query Parser

Run spaCy Named Entity Recognition on the question to find entity names (countries, people, organisations).

Use regex patterns to find temporal expressions: years ("2014"), months ("March 2014"), specific dates ("2014-03-15"), relative references ("before", "after", "during").

Match extracted entity names against Entity nodes in Neo4j using exact match first, then fuzzy match (Levenshtein distance) for near-misses like "US" matching "United States".

Normalise temporal expressions to date ranges: "2014" becomes [2014-01-01, 2014-12-31], "March 2014" becomes [2014-03-01, 2014-03-31].

Part B: Cypher Query Templates

Pre-written Cypher queries for each type of temporal retrieval:

Entity-at-time: find all events involving entity X within date range Y

Entity-pair: find all events between entity X and entity Y

Events-before: find events that happened before timestamp T

Events-after: find events that happened after timestamp T

Predicate-search: find all events of type R within date range Y

Part C: Retriever

Take the parsed entities and dates from Part A.

Select the appropriate query template from Part B based on the query type.

Execute the query against Neo4j.

Rank the results by relevance: exact entity matches rank higher, closer temporal proximity ranks higher.

Return the top K facts (default K = 10).

What we have after this step:

Given any natural language question, the system retrieves the most relevant temporal facts from the knowledge graph. This is the retrieval component of our RAG system.

## Step 5: Build the LLM Reasoning Module

What we do:

Build the component that sends the question and retrieved evidence to the language model and gets a grounded answer back.

How it works:

Format the retrieved facts into a structured evidence block that the model can read clearly.

Construct the prompt. The prompt has three parts: (a) a system instruction telling the model to answer using ONLY the provided evidence and to state its supporting facts, (b) the evidence block, and (c) the user question.

Send the prompt to Ollama's local API endpoint (http://localhost:11434/v1/chat/completions). The API format is identical to OpenAI's, so we use the openai Python package with the base_url pointed to localhost.

Parse the response to extract the answer text.

Key design decision:

We use the openai Python package to talk to Ollama. This works because Ollama implements the same API format. The only change is setting base_url to http://localhost:11434/v1. This means if we ever get access to a paid API in the future, we change one configuration variable and everything still works.

Temperature setting:

Set temperature to 0.0 for all evaluation runs. This makes the model deterministic: the same input always produces the same output, which is essential for reproducible research results.

What we have after this step:

Given a question and evidence, the system generates an answer using a locally running language model at zero cost.

## Step 6: Build the Claim Extractor

What we do:

Build the component that takes the model's answer and breaks it into individual factual claims that can be verified independently.

How it works:

Split the answer into sentences.

For each sentence, determine if it contains a factual claim involving entities and a time reference.

For each factual claim, extract: subject entity, predicate/relation, object entity, claimed timestamp.

Normalise into structured quadruples: (subject, predicate, object, timestamp).

Extraction approach:

We use a combination of spaCy dependency parsing and pattern matching for straightforward claims. For complex or ambiguous sentences, we make a secondary call to the language model with a specialised extraction prompt: "Extract all factual claims from the following text as (subject, relation, object, timestamp) tuples." This secondary call is also free since it runs locally through Ollama.

What we have after this step:

The model's answer is decomposed into a list of structured temporal claims, each ready to be checked against the knowledge graph.

## Step 7: Build the Temporal Verification Engine

What we do:

Build the core verification component. This is the most important and novel part of the system. It takes each extracted claim and runs four independent checks against the knowledge graph.

Check 1: Entity Verification

Query Neo4j for the subject and object entities mentioned in the claim. If either entity does not exist in the knowledge graph, the claim cannot be verified against our data. Result: entity_found (true/false for each entity).

Check 2: Relation Verification

Given that both entities exist, query whether the claimed relation type has ever been recorded between these two entities at any timestamp. For example, if the claim says "USA threatened Russia," check if there is any Event with predicate "Threaten" connecting USA and Russia. Result: relation_exists (true/false).

Check 3: Timestamp Verification

Given that the entity-relation-entity triple exists, check whether the claimed timestamp matches. Three levels of matching: (a) Exact match: the claimed date equals the recorded date. (b) Range match: the claimed date falls within the valid_from/valid_to range. (c) No match: the dates do not align. Also compute the temporal distance: how many days apart are the claimed and actual timestamps.

Check 4: Temporal Ordering Verification

If the claim asserts an ordering between events ("A happened before B"), retrieve the timestamps of both events from the graph and verify that the claimed ordering is correct. Result: ordering_valid (true/false).

Aggregation into final status:

| Condition | Final Status |
| --- | --- |
| All four checks pass | Supported |
| Entity and relation correct, timestamp close but not exact | Partially Supported |
| Entity exists but relation or timestamp wrong | Unsupported |
| Ordering check contradicts recorded timestamps | Temporally Impossible |
| Entity not found in knowledge graph | Cannot Verify |

What we have after this step:

Given any temporal claim, the system determines whether it is supported by the knowledge graph and assigns a specific verification status. This is the core novelty of the project.

## Step 8: Build the Hallucination Detector

What we do:

Build the component that aggregates per-claim verification results into an overall hallucination assessment for the full response.

How it works:

Collect verification statuses for all claims in the answer.

Compute the Temporal Consistency Score (TCS): the fraction of claims that are Supported or Partially Supported. TCS = (number of supported claims) / (total number of claims). A TCS of 1.0 means every claim checks out. A TCS of 0.0 means nothing checks out.

Classify the overall response: if all claims are Supported, the response is Clean. If any claim is Temporally Impossible, flag the response as containing a temporal hallucination. If claims are Unsupported, flag as containing unverifiable claims.

For each detected hallucination, label the corruption type (timestamp error, entity error, relation error, ordering error) based on which verification check failed.

What we have after this step:

The system produces a confidence score and a hallucination classification for every response the language model generates.

## Step 9: Build the Explanation Generator

What we do:

Build the component that produces human-readable explanations for why each claim was accepted or rejected.

Example outputs:

Supported: "This claim is supported. The fact (United States, Make Statement, Russia, 2014-03-15) exists in the ICEWS14 knowledge graph."

Partially Supported: "The entities and relation are correct, but the claimed timestamp (2014-06-20) does not match the recorded timestamp (2014-03-15). Temporal distance: 97 days."

Temporally Impossible: "The claim asserts that Event A occurred before Event B. However, the knowledge graph records Event A on 2014-07-10 and Event B on 2014-03-02. The claimed ordering is reversed."

What we have after this step:

Every verification decision comes with a clear, evidence-based explanation. This makes the system interpretable and trustworthy.

## Step 10: Generate the Temporal Hallucination Benchmark

What we do:

Create a dataset of correct and corrupted temporal facts. This dataset is our primary novel contribution and does not exist in any published work.

Construction process:

Take all 8,963 facts from the ICEWS14 test set. These are our positive (correct) examples.

For each positive fact, generate three corrupted versions using four strategies:

Corruption Strategy 1: Timestamp Replacement

Replace the original timestamp with a randomly chosen different timestamp from the dataset. Example: (USA, Make Statement, Russia, 2014-03-15) becomes (USA, Make Statement, Russia, 2014-09-22). The entities and relation remain correct, but the date is wrong.

Corruption Strategy 2: Entity Replacement

Replace the subject or object with a randomly chosen different entity. Example: (Obama, President_of, USA, 2012) becomes (Merkel, President_of, USA, 2012). The relation and timestamp are correct, but the entity is wrong.

Corruption Strategy 3: Relation Replacement

Replace the relation with a randomly chosen different relation. Example: (Obama, President_of, USA, 2012) becomes (Obama, Founded, USA, 2012). The entities and timestamp are correct, but the relation is wrong.

Corruption Strategy 4: Temporal Order Reversal

Find pairs of events involving the same entity and swap their timestamps. Example: if Event A happened on March 1 and Event B happened on July 15, create corrupted versions where Event A is dated July 15 and Event B is dated March 1.

After generating corruptions, check every single one against the full knowledge graph (all splits). If a corruption accidentally matches a real fact, discard it and regenerate. This ensures all negatives are genuinely incorrect.

Balance the dataset so there are equal numbers of positives and negatives, and equal numbers of each corruption type among the negatives.

Expected benchmark size:

| Category | Expected Count |
| --- | --- |
| Positive examples (real facts) | 8,963 |
| Timestamp corruptions | 8,963 |
| Entity corruptions | 8,963 |
| Relation corruptions | 8,963 |
| Temporal order corruptions | ~4,000 (depends on eligible pairs) |
| Total | ~35,000 to 40,000 |

Output format:

A JSON file where each entry contains: a unique ID, the fact (subject, relation, object, timestamp), a label (correct or corrupted), the corruption type (if corrupted), and the original correct fact (if corrupted).

What we have after this step:

A complete, validated benchmark for temporal hallucination detection. We release this as part of the paper. Other researchers can download it and test their own systems against it.

## Step 11: Build the End-to-End Pipeline

What we do:

Connect all components (Steps 4 through 9) into a single pipeline class that takes a question and produces a verified answer.

Pipeline flow:

Receive a user question.

Call the Query Parser to extract entities and timestamps.

Call the Temporal Retriever to get relevant facts from Neo4j.

Call the LLM Reasoner with the question and evidence.

Call the Claim Extractor on the model's answer.

Call the Temporal Verifier on each extracted claim.

Call the Hallucination Detector to aggregate results.

Call the Explanation Generator for each verification result.

Return the final answer, verification statuses, confidence score, and explanations.

What we have after this step:

A single function call that takes a question string and returns a fully verified answer with evidence and explanations. The entire system works end to end.

## Step 12: Build Baselines for Comparison

What we do:

Build three simpler systems to compare against our full system. Without baselines, we cannot claim that our system is better than alternatives.

Baseline 1: Vanilla LLM

Send the question directly to the language model with no retrieval and no verification. The model answers from its training data alone. This measures the base rate of temporal hallucination in unassisted generation.

Baseline 2: Standard RAG

Retrieve facts by matching entity names (simple text matching, no graph structure), provide them as context, and let the model answer. No verification. This measures whether retrieval alone reduces temporal hallucination.

Baseline 3: GraphRAG

Retrieve facts using graph traversal from Neo4j (one-hop and two-hop neighbors of mentioned entities), provide them as context, and let the model answer. No verification. This measures whether structured graph retrieval is better than text matching.

Baseline 4: Our Full System (TKG-Verify)

Full pipeline: temporal retrieval, grounded generation, claim extraction, temporal verification, hallucination detection, and explanation. This is what we are testing.

What we have after this step:

Four systems that can be run on the same inputs and compared on the same metrics.

## Step 13: Run Evaluation

What we do:

Run all four systems on two test sets and compute all metrics. Details in Section 8.

Test set 1: Temporal Hallucination Benchmark (from Step 10).

Test set 2: 2,000 sampled questions from CronQuestions (stratified by question type).

We compute six metrics for each system: Hallucination Detection Accuracy, Temporal Consistency Score, Answer Accuracy, Precision, Recall, and F1. We also run an ablation study where we remove individual components to measure their contribution.

## Step 14: Write the Research Paper

What we do:

Write the paper following the structure in Section 11. Use LaTeX with the ACL style template. Target length: 8 pages plus references. Create all tables and figures from the evaluation results. Write the abstract last, after all results are finalised.

Before submission: release the benchmark on GitHub, upload a preprint to arXiv, and ensure the code repository is clean and reproducible.

# 8. Evaluation Plan

## 8.1 Metrics

| Metric | What It Measures | How It Is Computed |
| --- | --- | --- |
| Hallucination Detection Accuracy | Overall correctness of hallucination classification | (Correctly classified examples) / (Total examples) |
| Temporal Consistency Score (TCS) | What fraction of claims in an answer are temporally correct | (Supported + Partially Supported claims) / (Total claims) |
| Answer Accuracy | Whether the final answer is correct | Exact match against gold answers from CronQuestions |
| Precision | Among claims flagged as hallucinated, how many actually are | True Positives / (True Positives + False Positives) |
| Recall | Among actual hallucinations, how many we catch | True Positives / (True Positives + False Negatives) |
| F1 Score | Balanced measure of precision and recall | 2 * (Precision * Recall) / (Precision + Recall) |

## 8.2 Experiments

Experiment 1: Hallucination Detection on the Temporal Hallucination Benchmark

Run all four baselines on the full benchmark (~35,000-40,000 examples). Report Accuracy, Precision, Recall, F1. Break down results by corruption type (timestamp, entity, relation, ordering).

Experiment 2: Temporal QA on CronQuestions

Sample 2,000 questions from CronQuestions (400 per question type). Run all four baselines. Report Answer Accuracy and Temporal Consistency Score.

Experiment 3: Ablation Study

Remove one component at a time from our full system and measure how much each metric drops. This proves that each component contributes to the final result.

Experiment 4: Per-Corruption-Type Analysis

Report detection rates separately for each corruption type. This reveals which types of temporal hallucination are hardest to detect.

# 9. Project Timeline

| Week | Tasks | Milestone |
| --- | --- | --- |
| 1-2 | Project setup, install Neo4j and Ollama, download datasets, write data parsers, load ICEWS14 into Neo4j | ICEWS14 fully loaded in Neo4j and queryable |
| 3-4 | Build Query Parser (spaCy NER + temporal extraction), build Cypher templates, build Temporal Retriever, test on 50 sample questions | Retrieval engine returns relevant facts for any question |
| 5-6 | Build LLM Reasoner (Ollama integration), design prompts, build Claim Extractor, test end-to-end retrieval + generation | System generates grounded answers and extracts claims |
| 7-8 | Build Temporal Verifier (all 4 checks), build Consistency Checker, build Hallucination Detector, write tests | Verification engine classifies claims correctly |
| 9 | Build corruption strategies, generate Temporal Hallucination Benchmark, build Explanation Generator, manually validate 100 benchmark entries | Benchmark generated and validated |
| 10 | Build end-to-end pipeline, build all 4 baselines, run integration tests | All systems run end to end |
| 11 | Run all 4 experiments, compile results into tables and figures, analyse findings | All results collected |
| 12 | Write the paper (LaTeX, ACL format), create figures, internal review, prepare code for release | Paper draft complete |

# 10. Folder Structure

project-root/
    .env                              # Neo4j and Ollama credentials
    .gitignore
    README.md
    requirements.txt
    config/
        settings.py                   # Paths, model names, thresholds
    data/
        raw/
            icews14/                  # Downloaded ICEWS14 files
            cronquestions/            # Downloaded CronQuestions files
        processed/                    # Parsed and normalised data
        benchmarks/                   # Generated hallucination benchmark
    src/
        data_loader/
            icews_loader.py           # Parse ICEWS14
            cronquestions_loader.py   # Parse CronQuestions
            download.py              # Download scripts
        knowledge_graph/
            schema.py                # Neo4j schema setup
            graph_store.py           # Neo4j CRUD operations
            graph_builder.py         # Orchestrate loading
        retrieval/
            query_parser.py          # Extract entities and dates
            query_templates.py       # Cypher query templates
            temporal_retriever.py    # Retrieve facts from Neo4j
        reasoning/
            llm_reasoner.py          # Ollama/LLM integration
            prompt_templates.py      # Prompt designs
            claim_extractor.py       # Extract claims from text
        verification/
            temporal_verifier.py     # 4-check verification logic
            consistency_checker.py   # Temporal ordering checks
            verification_result.py   # Result data structures
        hallucination/
            detector.py              # Hallucination classification
            benchmark_generator.py   # Generate benchmark
            corruption_strategies.py # 4 corruption methods
        explanation/
            explainer.py             # Evidence-based explanations
        pipeline/
            pipeline.py              # End-to-end orchestration
    evaluation/
        metrics.py                   # Accuracy, P, R, F1, TCS
        baselines.py                # Vanilla LLM, RAG, GraphRAG
        run_evaluation.py           # Run all experiments
        results/                     # Output tables and figures
    tests/
        test_data_loader.py
        test_graph_store.py
        test_retrieval.py
        test_verification.py
        test_hallucination.py
    notebooks/
        01_data_exploration.ipynb
        02_graph_analysis.ipynb
        03_retrieval_demo.ipynb
        04_verification_demo.ipynb
        05_evaluation_results.ipynb
    scripts/
        setup_neo4j.py
        load_icews14.py
        generate_benchmark.py
        run_pipeline.py
    paper/
        main.tex                     # LaTeX paper source
        references.bib              # BibTeX references
        figures/                     # Paper figures

# 11. Research Paper Outline

Target format: ACL/EMNLP style, 8 pages plus references.

Proposed title:

Temporal Grounding and Verification: A Knowledge Graph Framework for Detecting Temporal Hallucinations in Large Language Models

| Section | Content | Length |
| --- | --- | --- |
| Abstract | Problem, approach, key quantitative results, contributions | 200 words |
| 1. Introduction | Motivate temporal hallucination with examples, state the research question, list contributions | 1 page |
| 2. Related Work | RAG, temporal KGs, hallucination detection, temporal QA. Position our work at the intersection. | 1 page |
| 3. Approach | Full pipeline with system diagram. Detail each component. Define verification checks and TCS formally. | 2 pages |
| 4. Temporal Hallucination Benchmark | Construction process, corruption strategies, statistics, format, why it is novel | 0.5 pages |
| 5. Experimental Setup | Datasets, baselines, metrics, implementation details, hardware | 1 page |
| 6. Results and Analysis | Tables for all 4 experiments. Key findings. Per-corruption-type breakdown. | 1.5 pages |
| 7. Discussion | Limitations, broader impact, future work | 0.5 pages |
| 8. Conclusion | Restate findings, emphasise benchmark contribution | 0.25 pages |

Key tables and figures for the paper:

| Item | Content |
| --- | --- |
| Figure 1 | System architecture diagram (full pipeline) |
| Figure 2 | Corruption strategy examples (one per type) |
| Table 1 | Dataset statistics (ICEWS14, CronQuestions, Benchmark) |
| Table 2 | Hallucination detection results across 4 baselines |
| Table 3 | CronQuestions QA results across 4 baselines |
| Table 4 | Ablation study results |
| Table 5 | Per-corruption-type detection breakdown |
| Figure 3 | Confusion matrix for hallucination detection |
| Figure 4 | TCS distribution across baselines |

# 12. Target Publication Venues

The following conferences and tracks are the best fit for this work. All accept submissions on hallucination detection, knowledge graphs, and temporal reasoning.

| Venue | Why It Fits | Typical Deadline |
| --- | --- | --- |
| EMNLP (Empirical Methods in NLP) | Core NLP venue. Strong track record of hallucination and KG papers. | May-June |
| ACL (Association for Computational Linguistics) | Top NLP venue. Accepts temporal reasoning and grounding work. | January-February |
| NAACL (North American Chapter of ACL) | Accepts applied NLP work with novel benchmarks. | December-January |
| AAAI (Association for the Advancement of AI) | Broader AI venue. Accepts KG and reasoning papers. | August |
| Findings of ACL/EMNLP | Companion track for solid work. Same review process, slightly lower bar. | Same as main conference |
| FEVER Workshop (Fact Extraction and Verification) | Directly relevant workshop on verification. | Varies |
| TempReas Workshop (Temporal Reasoning) | Directly relevant workshop on temporal reasoning. | Varies |

Pre-submission checklist:

Release the Temporal Hallucination Benchmark on GitHub with documentation and licence.

Upload a preprint to arXiv before or at the same time as conference submission.

Ensure the code repository is clean, documented, and reproducible.

Prepare a project page or README with a system diagram and example outputs.